**RUBERY REGENERATION REPORT - OCTOBER 2018**

(aka Rubery Realm Enhancement Programme - Manager - Cheryl Welsh)

Work arising from the public meeting at Beacon Church on 25th June 2015

Phase 1

 Review of all street furniture in New Road & Legion Road

Phase 2

 a) Removal of all unnecessary street furniture

 b) Repair / refurbish any street furniture in a poor condition

 c) Replace worn out or damaged street furniture

Phase 3

 Rewire and repaint all lamp posts and install low energy LED lighting

Phase 4

 Repair and replacement of bollards, planters, notice board, bus shelters and seating, and repainting CCTV columns

Phase 5

 Improvements to area at junction of Callowbridge Road and New Road. Scheme plans are on display in the Library. Work is currently in progress

NB. Work planned to widen carriageway of service roads outside Barclays Bank and Post Office are planned for completion by the end of March 2019

Also - a radio link communication system for retailers in New Road has been funded by The Police & Crime Commissioner. Suppliers are working to find the best location for the mast to link with the CCTV control centre in Redditch.